# CONTEXT.md — AI-Assisted Multilingual Cognitive Screening & Memory Assistance Platform

Working context document. Read this first when picking the project back up — it tells you what the project is, where things stand, and what to do next. Full source detail lives in Project_Master_Context_Team.pdf (team meeting notes with the project supervisor, referred to as “ma'am”).

# 1. Status Snapshot

As of: 2026-09-12

Repo: rad117/Dementia_project (GitHub) — created, currently near-empty (placeholder README only, before this commit).

Dataset: Private, classified voice-recording dataset (dementia patients + controls) expected 2026-09-13. Not yet in hand. Exact labels, languages, and per-participant recording counts are unknown until then.

Code: None written yet. This session scaffolds the repo folder layout only (no implementation).

Next concrete action: once the dataset arrives, run the dataset audit in the checklist (Section 9) before writing any ML code against it.

# 2. Project Summary

A web-based AI-assisted cognitive screening platform for older adults. Participants perform standardized speech tasks (primarily picture description); the system extracts acoustic, linguistic, and semantic indicators from the recording and combines them via an ML classifier to produce a screening estimate — for screening/monitoring support, not standalone medical diagnosis. The product wraps the research model in a multilingual assessment UI, an explainable-results dashboard, longitudinal tracking, and optional memory-assistance features drawn from SIH Problem Statement 26003.

# 3. Viability Assessment

Verdict: Viable. This is a well-studied research area (see DementiaBank/Pitt Corpus, ADReSS/ADReSSo challenges) — fusing acoustic + linguistic features and training a classical ML classifier (SVM / Random Forest / XGBoost) on picture-description speech is a proven, achievable approach for a team project, not a research moonshot. The software pipeline (frontend → recording → ASR → feature extraction → ML → dashboard) can be built and demoed today using mock data, which decouples engineering progress from dataset-arrival risk.

Key risks to keep in view, honestly:

Everything model-specific is blocked on the dataset. Labels, languages present, sample size, and recordings-per-participant are all unknown until 2026-09-13 — no exact architecture or performance number can be promised before then.

Multilingual support is the hardest engineering piece. Scope it to “whatever languages the dataset actually contains,” not universal language coverage.

Do not overclaim clinical validity. Statistical performance ≠ clinical validity; frame the product as an AI-assisted screening/research prototype throughout.

Speaker leakage is the easiest way to produce fake-good results — see Section 8.

# 4. Objectives

Research objective: determine whether fusing acoustic, ASR/transcript, and NLP/semantic features from picture-description speech can distinguish dementia/impaired speech from controls better than any single feature layer alone, and characterize how well this generalizes across languages and tasks.

Product objective: deliver a usable multilingual web assessment that records a participant's speech, runs it through the analysis pipeline, and presents an interpretable screening profile with longitudinal history to a clinician/caregiver — flagging for review rather than diagnosing.

## Minimum Viable Product (MVP)

User selects language.

Website shows a standardized picture/task.

Browser records the response.

Audio uploads to backend.

Backend runs preprocessing + feature extraction.

ASR generates a transcript where supported.

Model combines validated features → screening estimate.

Dashboard shows task results, key indicators, and model output.

Assessment is stored for longitudinal comparison.

Everything beyond this (games, reminders, caregiver workflows, webcam) is an extension — see Section 7/9.

# 5. System Pipeline

USER → WEB ASSESSMENT → STANDARDIZED TASK → AUDIO RECORDING → AUDIO PREPROCESSING → SPEECH/ACOUSTIC FEATURES + ASR → NLP/SEMANTIC FEATURES → FEATURE FUSION → ML MODEL → RISK/PROFILE → DASHBOARD

| Stage | Input | What happens | Output |
| --- | --- | --- | --- |
| 1. Assessment UI | Prompt/image | Show task + instructions in selected language | User response |
| 2. Recording | Microphone | Browser records speech | Audio file |
| 3. Audio processing | Audio | Clean/standardize, compute basic properties | Processed audio + acoustic features |
| 4. Speech recognition | Audio | ASR → transcript | Transcript |
| 5. Speech/NLP analysis | Audio + transcript | Fluency, pauses, vocabulary, semantics, repetitions | Feature vector |
| 6. ML inference | Feature vector | Apply trained classifier | Class/risk estimate |
| 7. Explanation | Model + features | Show contributing factors | Cognitive/speech profile |
| 8. Storage | Assessment result | Save history securely | Longitudinal record |

## Three analysis layers feeding the feature vector

Acoustic/paralinguistic (how they spoke): duration, speech/silence ratio, pause count/duration, response latency, speech rate, pitch/prosody, energy, MFCCs.

ASR/transcript (what they said): transcript, word/sentence counts, repetitions, filler markers, vocabulary usage, task-object mentions.

NLP/semantic (what it means): semantic similarity to expected task content, concept coverage, lexical diversity, redundancy, complexity, coherence, multilingual embeddings.

# 6. Tech Stack

| Layer | Choice | Reason |
| --- | --- | --- |
| Frontend | HTML + CSS + JavaScript (React optional later) | Enough for recording, task flow, API calls, dashboard |
| Backend | Python + FastAPI | Natural bridge to the audio/ML ecosystem |
| ML | NumPy, Pandas, scikit-learn | Feature engineering + baseline classifiers |
| Audio | librosa + standard audio utilities | Acoustic/spectral feature extraction |
| ASR | Pretrained multilingual ASR (model TBD by languages in dataset) | Speech → transcript |
| NLP | Multilingual transformer embeddings as appropriate | Semantic/linguistic analysis |
| Database | SQLite initially → PostgreSQL later if needed | Assessment/user/history storage |
| Charts | Chart.js (or equivalent) | Clinician dashboard visualization |
| Version control | Git + GitHub | Team collaboration/history |

# 7. Repo Structure

project/
├─ frontend/            # index.html, styles.css, app.js
├─ backend/
│  ├─ main.py
│  ├─ routes/
│  ├─ services/
│  └─ schemas/
├─ ml/
│  ├─ preprocessing/
│  ├─ features/
│  ├─ asr/
│  ├─ nlp/
│  ├─ training/
│  └─ inference/
├─ data/                # README only — no private dataset committed
├─ models/
├─ tests/
├─ docs/
├─ CONTEXT.md           # working reference
└─ README.md

Scaffolded as empty placeholder folders in this session; no implementation code yet.

# 8. Critical Constraints (do not violate)

No speaker leakage: split train/val/test by participant, never by recording — a participant's recordings must all land in the same split, or the model can learn voice identity instead of cognitive status.

Don't promise dementia stages unless the dataset actually has reliable stage labels — if it's only dementia-vs-control, the model can only learn that distinction.

Don't blindly translate transcripts to English and assume linguistic/semantic features are preserved — validate NLP feature definitions per language actually present.

Don't build/advertise a facial-expression dementia classifier — the current dataset is voice-only; webcam is at most an optional behavioral/interface module until labeled video data exists.

Don't present mock/synthetic/public data as evidence for the real model — it's only valid for validating the software pipeline.

Report more than accuracy: sensitivity/recall, specificity, precision, F1, ROC-AUC, confusion matrix, class distribution, cross-validation results — and break these down by language/task/demographics where sample size allows.

Privacy: avoid storing raw audio/video longer than necessary; consider access control and anonymization from the start.

# 9. Plan of Action

## Phase 0 — Before dataset arrives (2026-09-12, today)

☐ Read source PDF, assess viability, write this context doc. [DONE]

☐ Scaffold repo folder structure (empty placeholders). [DONE]

☐ Build frontend assessment flow with mock tasks + browser mic recording.

☐ Build backend file-upload endpoint (FastAPI skeleton).

☐ Build a mock ML inference endpoint returning structured JSON (see Section 10 for shape).

☐ Build a mock clinician dashboard + longitudinal-history UI off that mock JSON.

☐ Set up GitHub branching convention and module ownership (see Section 11).

## Phase 1 — Dataset arrives (2026-09-13 onward)

☐ Dataset audit — confirm from ma'am/the data itself: exact label scheme, languages present, one vs. multiple recordings per participant, exact task/prompt per recording, class distribution + demographics, allowed storage/use constraints.

☐ Build participant-level train/val/test split (Section 8).

☐ Build real audio-feature extraction pipeline (librosa-based).

☐ Build/select an ASR pipeline for the languages actually present.

☐ Build NLP/semantic feature extraction, validated per language.

☐ Train first interpretable baseline (Logistic Regression / SVM / Random Forest), evaluate with full metric set (Section 8), replacing the mock inference endpoint.

## Phase 2 — Iterate

☐ Compare classical baselines (add Gradient Boosting/XGBoost); tune only after a clean baseline exists.

☐ Evaluate performance by language, task type, and available demographics.

☐ If dataset size supports it, compare against pretrained speech representations/transformer approaches.

☐ Build the explanation layer (feature-contribution display) for the dashboard.

☐ Layer in SIH-26003 memory-assistance features as modular extensions — lower priority than the core screening pipeline: cognitive games, adaptive difficulty, reminders, caregiver dashboard, offline support.

# 10. API/Backend Concept

Frontend sends selected task/language + recorded audio → backend validates/stores/processes → audio pipeline extracts features/transcript → ML service predicts + explains → backend returns structured JSON → frontend renders + stores the record.

{
  "assessment_id": "...",
  "language": "...",
  "risk_score": 0.72,
  "speech_features": {},
  "linguistic_features": {},
  "model_version": "...",
  "needs_clinician_review": true
}

Data model sketch: Participant, Assessment, Task response, Extracted features, Prediction, History, Consent/privacy metadata — see PDF Section 15 for full field-level detail if needed.

# 11. Team Module Breakdown

| Workstream | Responsibilities |
| --- | --- |
| Data + ML | Dataset audit, preprocessing, feature extraction, splitting, baselines, evaluation |
| Speech + NLP | ASR, transcript cleaning, linguistic/semantic features, multilingual experiments |
| Backend | FastAPI, upload/inference endpoints, database integration |
| Frontend | Assessment UI, recorder, task flow, dashboard |
| SIH/Product | Games, reminders, adaptive logic, caregiver workflow |
| Testing + Docs | Integration testing, edge cases, reproducibility, report/demo |

# 12. Open Questions / Immediate Checklist

☐ Get dataset requirements/labels from ma'am.

☐ Confirm exactly which languages are present.

☐ Confirm one vs. multiple recordings per participant.

☐ Confirm the exact task/prompt used for every recording.

☐ Determine class distribution and available demographic metadata.

☐ Determine allowed use/storage of recordings.

☐ Confirm branch ownership per module (Section 11).

# 13. Source

This document is a condensed, working version of Project_Master_Context_Team.pdf in the repo root — go back to the PDF for full section-by-section detail (e.g. full data model field list, complete frontend screen-by-screen spec) if this summary is ever insufficient. A synchronized copy of this file is also kept as CONTEXT.md in the repository for future work sessions.